# Thought‑to‑Text Brain‑Computer Interface (BCI)

Project type: Student research & development (GCU AI/BCI Club)

Core goal: Convert a user’s intended words into on‑screen text using non‑invasive EEG signals from a 16‑channel OpenBCI headset.

## 0) Quick Recruitment Pitch (front section)

We’re building a thought‑to‑text BCI with: - Hardware dev (OpenBCI 16‑ch setup, signal quality, comfort) - Data collection (structured EEG sessions, labeling) - App dev (PC + mobile with internet connectivity for remote logging and cloud storage) - Machine learning (sequence modeling for live inference; 1–2 members)

Why join: hands‑on neuroscience + AI; impact for accessibility; cross‑disciplinary learning (hardware, ML, UX).

## 1) Problem Space & Motivation

Millions of people face communication barriers due to disability or neurological conditions; existing assistive tools (typing aids, eye‑tracking) are often slow and limited. A thought‑to‑text BCI could make communication faster, more natural, and more accessible.

## 2) System Overview

This project follows a modular pipeline that maps EEG signals to text via a vocabulary‑based classifier and a sequence learner:

High‑level pipeline (from deck) 1. Vocabulary (Given Dictionary)
 2. EEG Dataset (Brain Signals)
 3. Brain Signal Processor (EEGNet / “tokenizer” stage)
 4. Sequence Learner (pattern identifier over time)
 5. Word Predictor (classifier)
 6. Training Loop

Hardware (from deck): OpenBCI ThinkPulse Active Electrode 16‑Channel Starter Kit; signal modality: EEG【8†files_uploaded_in_conversation】.

Project status (from deck): Began with single‑model approach, then moved to a dual‑component design (feature extractor + sequence learner), validated on simulated EEG, and now in the data‑collection phase with plans for a user‑facing application afterward【8†files_uploaded_in_conversation】.

## 3) Current Implementation (from the uploaded training notebook)

Notebook: SimEEgN_LTSM_Train.ipynb (PyTorch)

### 3.1 Vocabulary & Labels

·       Vocabulary size: 121 tokens (index 0 reserved for <blank>/EOS).

·       Tokens include core communication words (e.g., “help,” “food,” “water,” “yes,” “no,” “pain,” pronouns, simple verbs), punctuation, greetings, and a small set of BCI‑related words (e.g., “computer,” “brain,” “eeg,” “bci,” “technology”).

·       Training targets use short token sequences (e.g., I need water, I am cold), and a companion list of new sentences is used for testing after training.

### 3.2 Data Generation (synthetic EEG for prototyping)

·       Channels: 16; time samples per example: 256.

·       For each token in the vocabulary, the code constructs a fixed random token‑pattern (per‑token EEG template) of shape [channels, samples/4].

·       To synthesize a training example for a label sequence, the time axis is divided into equal segments (one per token); each segment is filled by the token’s pattern (linearly interpolated to segment length) and added to Gaussian noise.

·       Dataset size: 200 synthetic samples in the default configuration; batch size: 8.

### 3.3 Feature Extractor — EEGNet‑inspired CNN

·       Class: EEGNetFeatureExtractor.

·       Input: (batch, channels=16, samples=256) → temporarily reshaped to (batch, 1, 16, 256).

·       Layers (key hyperparameters):

o   Conv2d(1 → F1=8, kernel=(1, 64), padding=(0, 32)) + BatchNorm2d(F1)

o   Depthwise: Conv2d(F1 → F1*D, kernel=(16, 1), groups=F1) + BN + ELU + AvgPool2d((1,4)) (reduces time 256→64) + Dropout(0.2)

o   Separable: Conv2d(F1*D → F2=16, kernel=(1,8), padding=(0,4)) + BN + ELU + AvgPool2d((1,2)) (64→32) + Dropout(0.2)

·       Output shape: (batch, seq_len=32, feat_dim=16) after squeeze/permute; this becomes the input to the LSTM.

### 3.4 Sequence Model — BiLSTM Classifier

·       Class: EEGToTextModel with LSTM(input_size=16, hidden_size=128, num_layers=2, bidirectional=True).

·       Classifier: Linear( hidden_dim*2 → vocab_size ) applied at each time step.

·       Logits shape: (batch, 32, vocab_size).

### 3.5 Training Loop & Decoding

·       Loss: CrossEntropyLoss with ignore_index=EOS_TOKEN for padded positions.

·       Optimizer: Adam(lr=1e‑3).

·       Training schedule: total_epochs = 380; training function supports teacher forcing (teacher_forcing_prob=0.8), a scheduled decay factor (0.98), epsilon‑greedy exploration during decoding (epsilon=0.3), and a small online update learning rate (1e‑4) for per‑example corrections.

·       Checkpointing: model_checkpoint.pth saved every epoch; load_checkpoint_dynamic() resumes when present.

·       Evaluation: After training, the script synthesizes EEG for new target sentences and decodes with epsilon‑greedy (typically epsilon=0 for testing) to print predicted vs. true token sequences.

Note: All training above uses simulated EEG to prove out the pipeline; the deck indicates we are beginning real data collection with OpenBCI hardware prior to building the user‑facing app.

## 4) Data Collection Plan (near‑term)

Objective: move from synthetic to real EEG while controlling for confounds.

1)      Participants & sessions

·       Start with a small cohort of healthy volunteers (club members) to gather short sessions of cue‑based imagined or attempted speech: simple phrases from the vocabulary.

2)      Stimulus/label design

·       Use short, clearly separable sequences (2–4 tokens) from the existing label sets (e.g., I need water, I am cold, you need help now).

3)      Acquisition

·       Use OpenBCI 16‑channel cap as in the deck; follow consistent electrode placement per cap map; maintain consistent sampling rate and session timing across subjects.

4)      Pre‑processing (initial)

·       Begin with minimal preprocessing consistent with the synthetic pipeline assumptions (e.g., fixed length windows of 256 samples, per‑channel normalization). Iterate as needed once real data reveal artifact patterns.

5)      Versioning & governance

·       Version datasets by date/subject/session; store metadata (subject ID pseudocode, session protocol, triggers). Keep raw and processed data split.

## 5) Application Layer (PC & Mobile)

Near‑term goals: - Live stream EEG from OpenBCI → local app → model inference → on‑screen text output. - Cloud connectivity for experiment logging and centralized model checkpoints. - Simple UI for starting/stopping sessions, selecting vocab subsets, and annotating trials.

Longer‑term (from deck): after a solid foundation with select users, build a user‑facing application for public or pilot use.

## 6) Evaluation & Milestones

·       Accuracy on held‑out phrases (top‑1 / top‑k token accuracy; exact sequence match rate for short phrases).

·       Latency from EEG window close → first token output (goal: sub‑second per token in MVP).

·       Robustness across sessions/users (intra‑ vs inter‑subject degradation).

·       Ablations (feature extractor vs sequence model settings; vocab subset size).

## 7) Risks, Open Questions, and Assumptions

·       Signal variability & artifacts: EEG is low‑SNR and varies across people/sessions; expect drift and movement/blink artifacts.

·       Label quality: imagined vs attempted speech paradigms may differ in separability; we may need task designs that create clearer temporal segments.

·       Vocabulary scaling: the current classifier is vocabulary‑bound; scaling beyond ~100 tokens requires careful design (language modeling, CTC/seq2seq, or spelling‑level outputs).

·       Real‑time constraints: inference must remain fast on laptops/phones; quantization/pruning may be necessary later.

## 8) Project Roadmaps (choose one or mix)

### Roadmap A — Demo‑First MVP (10–12 weeks)

Goal: a live demo typing from a fixed small vocabulary using 1–3 trained users. - W1‑2: finalize session protocol; collect pilot data from 2 users (5 sessions each).
 - W3‑5: train the current BiLSTM pipeline on real data; evaluate; add basic preprocessing as needed.
 - W6‑8: wire up PC app to stream EEG → inference → on‑screen tokens; add session logging to cloud.
 - W9‑10: polish demo; measure accuracy/latency; record video demo.
 Deliverables: runnable app, model checkpoint, demo video, short report.

### Roadmap B — Model‑First Research Track (12–16 weeks)

Goal: maximize model performance and generalization across users. - Data: expand participants (6–10), more sessions per user; introduce cross‑subject splits. - Modeling: compare BiLSTM vs. alternative sequence learners (e.g., 1D‑Conv‑Temporal, GRU); tune EEGNet params and pooling; curriculum from short → slightly longer phrases. - Evaluation: robust metrics suite; subject adaptation vs. pooled models; study effect of vocabulary size. - Artifacts: research‑style write‑up and open dataset subset (if appropriate approvals).

### Roadmap C — Productization & Accessibility (12–18 weeks)

Goal: harden the stack for real users and ongoing iteration. - Apps: PC + mobile client with clean UI, account/auth, and remote experiment scheduling. - Ops: central experiment DB, model registry, versioned datasets, basic privacy controls. - ML: background training jobs; lightweight on‑device inference path for mobile; update mechanism. - Deliverables: pilot build, privacy/ethics checklist, onboarding guide for volunteers.

### Roadmap D — Hybrid (Demo → Research → Product)

·       Start with A to secure buy‑in; pivot into B to raise accuracy and cross‑user robustness; then graduate to C for a small pilot.

## 9) Roles, Responsibilities, and Interfaces

(Place recruiting details up front; keep this as a reference map during execution.)

·       Hardware: cap setup, electrode mapping, comfort, session QA; defines acquisition configs consumed by Data team.

·       Data: protocol design, session running, labeling, storage, dataset versions for ML.

·       ML: model training, evaluation, checkpointing, deployment artifact for Apps.

·       Apps (PC/Mobile): live streaming, inference integration, session UI, cloud sync; consumes ML checkpoints.

·       Product/PM: roadmap planning, risk tracking, ethics/privacy, meeting cadence.

Artifacts exchanged: acquisition config → dataset → model checkpoint → app build.

## 10) Appendix — Notebook‑Level Summary (for reviewers)

File: SimEEgN_LTSM_Train.ipynb
 Framework: PyTorch

Key settings - Vocabulary: 121 tokens; EOS token id: 0; short label sequences (2–4 tokens common); synthetic “new target sentences” used for qualitative testing. - Data: 16 channels × 256 time samples; token‑pattern composition; dataset size 200; batch size 8. - Feature extractor: EEGNet‑inspired CNN; kernel lengths (64, 8); depthwise + separable convs; ELU; pooling 256→64→32; dropout 0.2. - Sequence learner: 2‑layer BiLSTM, hidden size 128; classifier linear to vocab size. - Loss & optimization: CrossEntropyLoss(ignore_index=0), Adam(lr=1e‑3), total_epochs 380; teacher forcing 0.8; scheduled decay 0.98; epsilon‑greedy 0.3; online update lr 1e‑4. - Checkpoints: saved every epoch to model_checkpoint.pth; dynamic resume supported. - Evaluation: epsilon‑greedy decode on synthetic test sentences; print prediction vs. ground truth.

The deck confirms the overall structure (vocab → EEG dataset → feature extractor → sequence learner → classifier → training loop) and the transition toward real data collection before a user‑facing application.

## 11) Glossary

·       EEG (Electroencephalography): non‑invasive electrical brain activity recording at the scalp.

·       EEGNet: lightweight CNN architecture family tailored to EEG feature extraction.

·       BiLSTM: bidirectional Long Short‑Term Memory recurrent network for temporal patterns.

·       Token/vocabulary: discrete units the model can output (here, words and punctuation).

·       Teacher forcing: training technique feeding ground‑truth tokens during sequence learning.

Contact & Next Steps
 - Choose a roadmap (A/B/C/D) and lock current quarter milestones. - Schedule 2–3 data‑collection sessions next week; finalize consent & session scripts. - Stand up a minimal PC app scaffolding for streaming → inference → text display.